# Vena RAG Bot - Proof of Concept Proposal

Document Version: 1.0
Date: December 24, 2025
Author: Miles Waite
Status: Draft - For Review

## Executive Summary

This document outlines a 2-3 week Proof of Concept (POC) to validate the core hypothesis of the Vena RAG-Based Technical Support System before committing to full implementation.

### POC Objective

Prove that a RAG (Retrieval Augmented Generation) system can accurately retrieve and synthesize answers to complex Vena technical questions from a curated knowledge base.

This POC focuses on retrieval quality validation — the foundational capability upon which all other features (code generation, issue diagnosis, documentation) depend.

### Key Outcomes

| Outcome | Description |
| --- | --- |
| Validated Approach | Evidence that semantic search can find relevant Vena documentation |
| Working Prototype | Functional chat interface for testing queries |
| Go/No-Go Decision | Data-driven recommendation for Phase 1 investment |
| Risk Reduction | Early identification of technical challenges before full build |

## Background & Context

### Problem Statement

Based on the full Business Requirements Document (BRD v1.0), the organisation faces:

- 3-4 week onboarding for new Vena contractors

- 40-50% of senior resource time consumed by repetitive technical queries

- Tribal knowledge locked in experienced team members

- No systematic capture of issue resolutions and patterns

### Proposed Solution (Full Scope)

A RAG-based AI assistant providing: - Knowledge Q&A with source citations - VenaQL code generation and explanation - Issue diagnosis and troubleshooting - Automated documentation generation

### Why a POC First?

Before investing 4 months and significant resources, we need to validate:

- Can the system retrieve relevant information? — If semantic search doesn’t work well for Vena-specific content, the entire approach fails

- What quality of knowledge base is required? — Understanding documentation effort needed

- Will the LLM synthesize accurate answers? — Testing real-world query scenarios

## POC Scope

### In Scope ✅

| Component | Description |
| --- | --- |
| Vector Database Setup | ChromaDB instance for semantic search |
| Document Ingestion Pipeline | Load, chunk, and embed knowledge documents |
| RAG Query Pipeline | Retrieve relevant context and generate answers |
| Source Citations | Responses include references to source documents |
| Simple Chat Interface | Basic web UI for testing (Streamlit or HTML) |
| Seed Knowledge Base | 10-15 curated documents (issue resolutions, patterns, concepts) |
| Accuracy Testing | 10 “difficult” test questions with documented results |

### Out of Scope ❌

| Component | Rationale |
| --- | --- |
| VenaQL Code Generation | Higher risk; validate retrieval first |
| Issue Diagnosis | Phase 2 feature |
| Authentication/SSO | Not needed for internal testing |
| Production Infrastructure | POC runs locally |
| Full Knowledge Base (100+ docs) | Start small, prove concept |
| Analytics Dashboard | Manual evaluation sufficient for POC |
| Vena Metadata Integration | Phase 2 feature |

## Technical Approach

### Recommended Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Large Language Model | OpenAI GPT-4o | Best quality/speed/cost balance; proven performance |
| Vector Database | ChromaDB | Free, local, zero infrastructure; ideal for POC |
| Embeddings | OpenAI text-embedding-3-small | High quality, cost-effective ($0.02/1M tokens) |
| Backend | Python + FastAPI | Rapid development, async support |
| Frontend | Streamlit | Quick to build, sufficient for testing |

### Architecture Overview

┌─────────────────────────────────────────────────────────────────┐
│                        User Interface                           │
│                    (Streamlit Chat App)                         │
└─────────────────────────┬───────────────────────────────────────┘
                          │
                          ▼
┌─────────────────────────────────────────────────────────────────┐
│                     RAG Pipeline                                 │
│  ┌─────────────┐  ┌─────────────┐  ┌─────────────────────────┐  │
│  │   Query     │  │  Retrieve   │  │      Generate           │  │
│  │  Embedding  │─▶│  Top 3-5    │─▶│   Answer + Citations    │  │
│  │             │  │  Documents  │  │      (GPT-4o)           │  │
│  └─────────────┘  └─────────────┘  └─────────────────────────┘  │
└─────────────────────────┬───────────────────────────────────────┘
                          │
                          ▼
┌─────────────────────────────────────────────────────────────────┐
│                    ChromaDB Vector Store                         │
│         (10-15 embedded knowledge documents)                     │
└─────────────────────────────────────────────────────────────────┘

### Data Flow

- Document Ingestion (One-time setup)

  - Load markdown/text documents

  - Split into semantic chunks (~500 tokens each)

  - Generate embeddings via OpenAI API

  - Store vectors in ChromaDB

- Query Processing (Per user question)

  - Convert user question to embedding

  - Search ChromaDB for similar document chunks

  - Retrieve top 3-5 most relevant chunks

  - Send query + context to GPT-4o

  - Return synthesized answer with source citations

## Deliverables

### POC Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Working Prototype | Functional RAG chat application |
| 2 | Seed Knowledge Base | 10-15 curated, embedded documents |
| 3 | Test Results | Accuracy evaluation across 10 test questions |
| 4 | Findings Report | Technical learnings and recommendations |
| 5 | Go/No-Go Recommendation | Data-driven decision for Phase 1 |

### Jira Stories

| ID | Story | Est. Points |
| --- | --- | --- |
| POC-1 | Set up development environment | 2 |
| POC-2 | Create initial knowledge base content (10-15 docs) | 3 |
| POC-3 | Implement document ingestion pipeline | 3 |
| POC-4 | Build core RAG query pipeline | 5 |
| POC-5 | Add source citations to responses | 2 |
| POC-6 | Create simple chat interface | 3 |
| POC-7 | Test with 10 “difficult” questions | 3 |
| POC-8 | Document POC findings & recommendations | 2 |
|  | Total | 23 points |

## Timeline

### 2-Week Sprint + Buffer

Week 1: Foundation
├── Days 1-2: Environment setup + Start content creation
├── Days 3-4: Complete content + Ingestion pipeline
└── Day 5: Start RAG pipeline development

Week 2: Build & Test
├── Days 1-2: Complete RAG pipeline + Citations
├── Days 3-4: Chat UI + Testing
└── Day 5: Document findings

Week 3: Buffer & Demo (if needed)
├── Fix issues found in testing
├── Prepare stakeholder demo
└── Finalize recommendations

### Key Milestones

| Milestone | Target Date | Criteria |
| --- | --- | --- |
| Environment Ready | End of Day 2 | Can run Python, access OpenAI API |
| Documents Ingested | End of Week 1 | 10-15 docs in ChromaDB |
| First Query Working | Mid Week 2 | End-to-end query returns answer |
| POC Complete | End of Week 2 | All test questions evaluated |
| Report Delivered | End of Week 3 | Findings documented, demo ready |

## Success Criteria

### Quantitative Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Retrieval Relevance | ≥80% | Correct source documents retrieved for test queries |
| Answer Accuracy | ≥70% | Answers rated “helpful” by reviewers |
| Response Time | <5 seconds | Time from query to response |
| Test Coverage | 10 questions | Diverse “difficult” questions tested |

### Qualitative Criteria

- System retrieves relevant context for Vena-specific terminology

- Answers are coherent and cite their sources

- System gracefully handles questions outside knowledge base

- User experience is acceptable for continued testing

### Go/No-Go Decision Framework

| Outcome | Criteria | Action |
| --- | --- | --- |
| GO | ≥80% retrieval relevance, ≥70% answer accuracy | Proceed to Phase 1 implementation |
| CONDITIONAL GO | 60-79% metrics, clear improvement path | Address gaps, extend POC 1 week |
| NO-GO | <60% metrics, fundamental issues | Re-evaluate approach or technology |

## Resource Requirements

### Team

| Role | Person | Time Commitment |
| --- | --- | --- |
| ML Engineer / Developer | Miles Waite | 80% for 2-3 weeks |
| Vena SME / Reviewer | [Manager] | 20% for review and testing |

### Infrastructure

| Resource | Cost | Notes |
| --- | --- | --- |
| OpenAI API | ~£5-20 | Based on estimated usage during POC |
| Development Machine | £0 | Local development |
| ChromaDB | £0 | Open source, runs locally |

### Knowledge Base Content

Critical Dependency: The POC requires 10-15 seed documents to be curated. Suggested content:

| Type | Count | Source |
| --- | --- | --- |
| Issue Resolutions | 5-6 | Historical tickets, team knowledge |
| VenaQL Patterns | 3-4 | Existing code examples |
| Concept Explainers | 2-3 | Platform documentation, SME input |
| Troubleshooting Guides | 2 | Common debugging approaches |

## Risks & Mitigations

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Insufficient seed content | Cannot properly test retrieval | Medium | Start content gathering Day 1; accept smaller initial set |
| Poor retrieval quality | Inaccurate answers | Medium | Test multiple chunking strategies; adjust embedding approach |
| OpenAI API issues | Development delays | Low | Have Anthropic Claude as backup |
| Scope creep | Timeline overrun | Medium | Strict scope boundaries; defer all non-POC features |
| Limited testing time | Incomplete validation | Low | Prioritize highest-value test questions |

## Assumptions & Constraints

### Assumptions

- OpenAI API access can be provisioned within Day 1

- At least 10 quality documents can be sourced/created within Week 1

- Local development environment is sufficient (no cloud infrastructure needed)

- Miles Waite has capacity for 80% allocation during POC period

### Constraints

- POC must complete within 3 weeks maximum

- No production data to be used in knowledge base

- No integration with external systems during POC

- Limited to 2 testers (Miles + Manager)

## Next Steps

### Immediate Actions (Upon Approval)

- Create Jira Epic and Stories — Set up tracking for POC-1 through POC-8

- Provision OpenAI API Access — Obtain API key with appropriate budget

- Begin Content Gathering — Identify first 5 documents for knowledge base

- Set Up Development Environment — Python, dependencies, project structure

### Approval Required

| Approver | Role | Signature | Date |
| --- | --- | --- | --- |
| Martin Bruwer | Project Sponsor | _________ | _________ |
| Miles Waite | POC Lead | _________ | _________ |

## Appendix A: Example Test Questions

The following represent the types of “difficult” questions the POC should handle:

- “How does FX conversion work when the rate source has missing periods?”

- “Why would entity data be missing from a consolidation output?”

- “What are the VenaQL constraints I need to know about?”

- “How do I write a query that joins data across multiple intersections?”

- “What causes COALESCE to fail with type mismatch errors?”

- “How do I handle circular references in elimination entries?”

- “What’s the correct pattern for inverse FX rate calculations?”

- “Why isn’t my WHERE clause filtering the expected records?”

- “How do I troubleshoot performance issues in complex queries?”

- “What’s the difference between slice types and when to use each?”

Note: These are example questions — actual test set to be refined with Vena SME input.

## Appendix B: Relationship to Full BRD

This POC validates the foundational capabilities defined in the Business Requirements Document v1.0:

| BRD Requirement | POC Coverage |
| --- | --- |
| UR-001: Knowledge Query and Response | ✅ Primary focus |
| UR-002: VenaQL Code Explanation | ⚠️ Partial (if time permits) |
| UR-003: VenaQL Code Generation | ❌ Deferred to Phase 1 |
| UR-004: Issue Diagnosis Support | ❌ Deferred to Phase 2 |
| UR-005: Documentation Generation | ❌ Deferred to Phase 2 |
| FR-002: Knowledge Retrieval | ✅ Core validation |
| FR-003: Response Generation | ✅ Core validation |
| FR-006: Feedback Collection | ⚠️ Manual during POC |

Document End