# Jira Queries and Metrics Guide

## Based on Vena RAG Bot BRD Requirements

This document provides practical JQL queries and dashboard suggestions for tracking the RAG Bot project based on the Business Requirements Document.

## Useful JQL Queries

### 1. Phase-Based Queries

All Phase 1 Stories:

project = "FRBP" AND labels = "Phase1" AND type = Story

All Phase 2 Stories:

project = "FRBP" AND labels = "Phase2" AND type = Story

Phase 1 Stories by Status:

project = "FRBP" AND labels = "Phase1" AND status = "In Progress"

Phase 1 Completed:

project = "FRBP" AND labels = "Phase1" AND status = Done

### 2. Epic-Based Queries

Stories by Epic:

project = "FRBP" AND "Epic Link" = FRBP-1

All Epics:

project = "FRBP" AND type = Epic

Epics with Unresolved Stories:

project = "FRBP" AND type = Epic AND status != Done

### 3. Requirement-Based Queries

Stories for User Requirements (UR-001 to UR-007):

project = "FRBP" AND (summary ~ "UR-001" OR summary ~ "UR-002" OR summary ~ "UR-003")

Stories for Functional Requirements (FR-001 to FR-013):

project = "FRBP" AND (summary ~ "FR-001" OR summary ~ "FR-002" OR summary ~ "FR-003")

Stories for Non-Functional Requirements:

project = "FRBP" AND (summary ~ "NFR" OR labels = "NFR")

Security and Compliance Stories:

project = "FRBP" AND (labels = "Security" OR labels = "Compliance" OR labels = "GDPR" OR labels = "Audit")

### 4. Priority-Based Queries

Critical Priority Stories:

project = "FRBP" AND priority = Highest AND type = Story

High Priority Stories:

project = "FRBP" AND priority = High AND type = Story

Critical/High Priority Not Started:

project = "FRBP" AND priority in (Highest, High) AND status = "To Do"

### 5. Component/Feature-Based Queries

Knowledge Base Management:

project = "FRBP" AND (summary ~ "Knowledge Base" OR summary ~ "Document Ingestion" OR labels = "Knowledge-Base")

Code Generation:

project = "FRBP" AND (summary ~ "Code Generation" OR summary ~ "VenaQL" OR labels = "Code-Generation")

RAG Pipeline:

project = "FRBP" AND (summary ~ "RAG" OR summary ~ "Retrieval" OR labels = "RAG")

User Interface:

project = "FRBP" AND (summary ~ "UI" OR summary ~ "Interface" OR summary ~ "Chat" OR labels = "UI")

Validation:

project = "FRBP" AND (summary ~ "Validation" OR summary ~ "Code Validation" OR labels = "Validation")

### 6. Resource/Assignee Queries

Stories Assigned to ML Engineer:

project = "FRBP" AND assignee = "ml-engineer-username" AND type = Story

Stories Assigned to Vena SME:

project = "FRBP" AND assignee = "vena-sme-username" AND type = Story

Unassigned Stories:

project = "FRBP" AND assignee is EMPTY AND type = Story

Stories by Team Member:

project = "FRBP" AND assignee in (user1, user2, user3) AND status != Done

### 7. Risk and Dependency Queries

Stories Linked to Risks:

project = "FRBP" AND issueFunction in linkedIssuesOf("labels = Risk")

Stories with Blockers:

project = "FRBP" AND status = Blocked

Stories with Dependencies:

project = "FRBP" AND issueFunction in hasLinks("is blocked by")

High-Risk Stories:

project = "FRBP" AND labels = "High-Risk" AND status != Done

### 8. Testing and QA Queries

Testing Stories:

project = "FRBP" AND (summary ~ "Test" OR summary ~ "QA" OR labels = "Testing")

Stories Ready for Testing:

project = "FRBP" AND status = "Ready for Testing"

Bugs Found:

project = "FRBP" AND type = Bug

Stories with Test Coverage:

project = "FRBP" AND labels = "Tested"

### 9. Compliance and Security Queries

Security Stories:

project = "FRBP" AND (labels = "Security" OR summary ~ "Security" OR summary ~ "Encryption")

GDPR/Compliance Stories:

project = "FRBP" AND (labels = "GDPR" OR labels = "Compliance" OR summary ~ "GDPR" OR summary ~ "Data Protection")

Audit Stories:

project = "FRBP" AND (labels = "Audit" OR summary ~ "Audit" OR summary ~ "Logging")

All Compliance-Related (Section 18-20):

project = "FRBP" AND (labels in ("Security", "Compliance", "GDPR", "Audit", "Governance"))

### 10. Progress and Velocity Queries

Stories Completed This Sprint:

project = "FRBP" AND status = Done AND updated >= startOfWeek()

Stories Completed This Month:

project = "FRBP" AND status = Done AND resolved >= startOfMonth()

In Progress Stories:

project = "FRBP" AND status = "In Progress"

Stories by Story Points:

project = "FRBP" AND "Story Points" >= 5 AND type = Story

Total Story Points by Epic:

project = "FRBP" AND type = Epic

(Use Jira’s built-in Epic report for this)

### 11. User Persona Queries

New Contractor Features:

project = "FRBP" AND labels = "New-Contractor"

Active Developer Features:

project = "FRBP" AND labels = "Active-Developer"

Technical Consultant Features:

project = "FRBP" AND labels = "Technical-Consultant"

### 12. Acceptance Criteria Queries

Stories Without Acceptance Criteria:

project = "FRBP" AND type = Story AND description !~ "Acceptance Criteria"

Stories Ready for Review:

project = "FRBP" AND status = "Ready for Review"

### 13. Time-Based Queries

Stories Due This Week:

project = "FRBP" AND dueDate <= endOfWeek() AND dueDate >= startOfWeek()

Overdue Stories:

project = "FRBP" AND dueDate < now() AND status != Done

Stories Created This Month:

project = "FRBP" AND created >= startOfMonth()

### 14. Decision Tickets (Architecture Decisions)

All Architecture Decisions:

project = "FRBP" AND type = Decision

Pending Decisions:

project = "FRBP" AND type = Decision AND status != "Approved"

Technology Decisions:

project = "FRBP" AND type = Decision AND labels = "Technology"

## Useful Dashboards and Reports

### 1. Phase 1 Progress Dashboard

Widgets: - Phase 1 Epic Progress - Pie chart showing Done vs In Progress vs To Do - Phase 1 Story Points Burndown - Burndown chart for Phase 1 stories - Phase 1 Stories by Status - Bar chart - Phase 1 Velocity - Velocity chart showing story points completed per sprint

JQL for Widget:

project = "FRBP" AND labels = "Phase1" AND type = Story

### 2. Requirements Coverage Dashboard

Widgets: - User Requirements Progress - Shows completion of UR-001 through UR-007 - Functional Requirements Progress - Shows completion of FR-001 through FR-013 - Non-Functional Requirements Progress - Shows NFR completion - Requirements by Priority - Stacked bar chart

JQL Example:

project = "FRBP" AND (summary ~ "UR-" OR summary ~ "FR-" OR summary ~ "NFR-")

### 3. Resource Allocation Dashboard

Widgets: - Workload by Assignee - Shows story points assigned to each team member - Unassigned Work - List of unassigned stories - Team Capacity - Shows available vs allocated capacity - Sprint Commitment - Story points committed per sprint

JQL for Workload:

project = "FRBP" AND assignee is not EMPTY AND status != Done

### 4. Risk and Dependency Dashboard

Widgets: - Blocked Stories - List of blocked stories - High-Risk Stories - Stories with high-risk label - Dependency Map - Visual representation of dependencies - Risk Mitigation Progress - Stories related to risk mitigation

JQL for Blocked:

project = "FRBP" AND status = Blocked

### 5. Quality and Testing Dashboard

Widgets: - Test Coverage - Percentage of stories with test coverage - Bugs by Priority - Bugs grouped by priority - Stories Ready for Testing - List of stories awaiting testing - Test Execution Progress - Test cases executed vs total

JQL for Test Coverage:

project = "FRBP" AND labels = "Tested" AND type = Story

### 6. Compliance and Security Dashboard

Widgets: - Security Stories Progress - Progress on security-related stories - GDPR Compliance Progress - GDPR-related stories - Audit Trail Stories - Stories related to audit logging - Compliance Checklist - Checklist of compliance requirements

JQL for Security:

project = "FRBP" AND labels in ("Security", "Compliance", "GDPR", "Audit")

### 7. Knowledge Base Progress Dashboard

Widgets: - Document Ingestion Progress - Stories related to knowledge base - Content Creation Progress - Stories for creating initial content - Knowledge Base Size - Track number of documents ingested - Content Quality Metrics - Stories for content review

JQL:

project = "FRBP" AND (summary ~ "Knowledge Base" OR summary ~ "Document" OR labels = "Knowledge-Base")

### 8. Architecture Decisions Dashboard

Widgets: - Pending Decisions - Decisions awaiting approval - Decision Status - Pie chart of decision statuses - Technology Decisions - Decisions related to technology choices - Decision Timeline - Timeline of key decisions

JQL:

project = "FRBP" AND type = Decision

## Key Metrics to Track (Based on BRD Section 14)

### 1. Adoption Metrics

Track in Jira: - Number of active users (track via custom field or label) - Queries per user per day (track via linked issues or comments) - User retention rate (track via user activity)

JQL:

project = "FRBP" AND labels = "User-Adoption" AND type = Story

### 2. Quality Metrics

Track in Jira: - Response accuracy (link test results to stories) - Code generation acceptance rate (track via acceptance criteria) - User satisfaction score (track via feedback stories)

JQL for Quality Stories:

project = "FRBP" AND (labels = "Quality" OR labels = "Testing" OR summary ~ "Accuracy")

### 3. Business Impact Metrics

Track in Jira: - Reduction in senior resource time (track via time tracking or labels) - Contractor onboarding time reduction (track via stories) - Self-service resolution rate (track via analytics stories)

JQL:

project = "FRBP" AND labels = "Business-Impact"

### 4. Technical Performance Metrics

Track in Jira: - Average response time (track via performance stories) - System uptime (track via monitoring stories) - Error rate (track via bug stories) - API cost per query (track via cost stories)

JQL for Performance:

project = "FRBP" AND (labels = "Performance" OR summary ~ "Performance" OR summary ~ "Response Time")

## Recommended Jira Labels

Based on the BRD, use these labels consistently:

### Phase Labels

- Phase1

- Phase2

### Requirement Labels

- UR-001, UR-002, UR-003, etc. (User Requirements)

- FR-001, FR-002, FR-003, etc. (Functional Requirements)

- NFR-001, NFR-002, etc. (Non-Functional Requirements)

### Feature Labels

- Knowledge-Base

- Code-Generation

- RAG

- UI

- Validation

- Testing

### Persona Labels

- New-Contractor

- Active-Developer

- Technical-Consultant

### Compliance Labels

- Security

- Compliance

- GDPR

- Audit

- Governance

### Priority Labels

- High-Risk

- Critical-Path

- Blocked

### Status Labels

- Tested

- Reviewed

- Ready-for-Production

## Useful Jira Filters

Create saved filters for:

- Phase 1 Active Work

- project = "FRBP" AND labels = "Phase1" AND status in ("To Do", "In Progress")

- This Sprint’s Work

- project = "FRBP" AND sprint in openSprints()

- Blocked Items

- project = "FRBP" AND status = Blocked

- Security & Compliance

- project = "FRBP" AND labels in ("Security", "Compliance", "GDPR", "Audit")

- High Priority Unresolved

- project = "FRBP" AND priority in (Highest, High) AND status != Done

## Sprint Planning Queries

Stories for Next Sprint:

project = "FRBP" AND labels = "Phase1" AND status = "To Do" AND priority in (Highest, High) ORDER BY priority DESC

Stories Ready for Sprint Planning:

project = "FRBP" AND status = "Ready for Development" AND labels = "Phase1"

Stories with Dependencies Resolved:

project = "FRBP" AND status = "To Do" AND issueFunction in hasLinks("is blocked by") = false

## Reporting Queries

Monthly Progress Report:

project = "FRBP" AND resolved >= startOfMonth() AND resolved <= endOfMonth()

Stories Completed by Epic:

project = "FRBP" AND status = Done AND "Epic Link" is not EMPTY

Velocity by Sprint:

project = "FRBP" AND sprint in closedSprints() AND status = Done

Document created: January 5, 2026 Based on BRD Version 1.1